FlowMind

Pull Request Guide

12 PRs — From zero to working MCP server

| Week 1 (PR 1–6) Foundation: scaffold, telemetry pipeline, DB, normalization, first 2 MCP tools | Week 2 (PR 7–12) Intelligence: anomalies, baselines, full MCP surface, auth, OTel |
| --- | --- |

PR Index

| # | Branch | Title | Effort |
| --- | --- | --- | --- |
| PR 1 | feat/scaffold | Project scaffold, Docker Compose, shared Pydantic schemas | Easy |
| PR 2 | feat/sflow-client | sFlow-RT polling client — fetch flows + interface counters | Easy |
| PR 3 | feat/db-models | SQLAlchemy models + Alembic migrations for 3 core tables | Easy |
| PR 4 | feat/ingestion-loop | Normalization service: poll sFlow-RT, write to DB every 30s | Medium |
| PR 5 | feat/api-core | FastAPI app + /flows/top-talkers + /interfaces/utilization | Medium |
| PR 6 | feat/mcp-phase1 | MCP server + get_top_talkers + get_interface_utilization | Medium |
| PR 7 | feat/baselines | Baseline computation service (rolling window per interface) | Medium |
| PR 8 | feat/anomaly-detection | Anomaly detection: threshold breach + spike events | Hard |
| PR 9 | feat/api-full | Remaining API: /anomalies, /traffic/compare, /protocols/mix | Medium |
| PR 10 | feat/mcp-phase2 | Remaining 4 MCP tools + 3 MCP resources | Medium |
| PR 11 | feat/auth-ratelimit | API key auth + rate limiting on both services | Easy |
| PR 12 | feat/observability | OpenTelemetry instrumentation on API + MCP server | Easy |

PR #1 Project Scaffold & Docker Compose

| Branch: feat/scaffold | Prereqs: None (first PR) | Effort: Easy |
| --- | --- | --- |

## Objective

Create the full repo skeleton, working Docker Compose environment, and shared Pydantic schemas. At the end of this PR the containers must start cleanly and the schema module must import without errors.

Files Created / Modified

| Path | Action | Purpose |
| --- | --- | --- |
| docker-compose.yml | CREATE | Orchestrates sFlow-RT, Postgres, Redis, telemetry-api, mcp-server |
| pyproject.toml | CREATE | Root-level Python project config with workspace dependencies |
| shared/schemas/flow.py | CREATE | Pydantic: FlowRecord, FlowSummary |
| shared/schemas/interface.py | CREATE | Pydantic: InterfaceCounter, InterfaceUtilization |
| shared/schemas/alerts.py | CREATE | Pydantic: AnomalyEvent |
| apps/telemetry-api/main.py | CREATE | FastAPI app stub (health endpoint only) |
| apps/mcp-server/server.py | CREATE | MCP server stub (no tools yet) |
| .env.example | CREATE | Environment variable template |

### docker-compose.yml

version: '3.9'

services:

sflow-rt:

image: sflow/sflow-rt:latest

ports:

- '6343:6343/udp'   # sFlow listener

- '8008:8008'        # RESTflow API

environment:

- RTPROP=-Dscript.file=/data/top.js

postgres:

image: postgres:16-alpine

environment:

POSTGRES_DB: flowmind

POSTGRES_USER: flowmind

POSTGRES_PASSWORD: flowmind_dev

ports: ['5432:5432']

volumes: ['pgdata:/var/lib/postgresql/data']

redis:

image: redis:7-alpine

ports: ['6379:6379']

telemetry-api:

build: ./apps/telemetry-api

ports: ['8080:8080']

environment:

DATABASE_URL: postgresql+asyncpg://flowmind:flowmind_dev@postgres/flowmind

REDIS_URL: redis://redis:6379

SFLOW_RT_URL: http://sflow-rt:8008

depends_on: [postgres, redis, sflow-rt]

mcp-server:

build: ./apps/mcp-server

ports: ['8090:8090']

environment:

TELEMETRY_API_URL: http://telemetry-api:8080

depends_on: [telemetry-api]

volumes:

pgdata:

### shared/schemas/flow.py

from pydantic import BaseModel, Field

from datetime import datetime

from typing import Optional

class FlowRecord(BaseModel):

"""Raw flow record as returned by sFlow-RT RESTflow API."""

agent: str                          # Source device IP

input_if_index: int

output_if_index: int

src_ip: str

dst_ip: str

protocol: int                       # IANA protocol number

bytes: int                          # RAW sample bytes (not estimated)

packets: int                        # RAW sample packets

sampling_rate: int                  # e.g. 1000 means 1-in-1000 sampled

timestamp: datetime

class FlowSummary(BaseModel):

"""Normalized, estimated-volume record stored in DB."""

ts_bucket: datetime                 # Minute-aligned

device: str

interface: str

src_ip: str

dst_ip: str

protocol: int

bytes_estimated: int = Field(..., description='bytes * sampling_rate')

packets_estimated: int

sampling_rate: int                  # ALWAYS store with the estimate

### shared/schemas/interface.py

from pydantic import BaseModel

from datetime import datetime

class InterfaceCounter(BaseModel):

"""Raw counter snapshot from sFlow-RT."""

agent: str

if_index: int

if_name: str

if_speed: int                       # bps (link capacity)

if_in_octets: int

if_out_octets: int

if_in_errors: int

if_out_errors: int

timestamp: datetime

class InterfaceUtilization(BaseModel):

"""Computed utilization for a time bucket."""

ts_bucket: datetime

device: str

interface: str

in_bps: int

out_bps: int

in_util_pct: float                  # 0.0 - 100.0

out_util_pct: float

error_count: int

### shared/schemas/alerts.py

from pydantic import BaseModel

from datetime import datetime

from typing import Optional, Dict, Any

import uuid

class AnomalyEvent(BaseModel):

id: str = Field(default_factory=lambda: str(uuid.uuid4()))

ts: datetime

scope: str                          # 'global' | 'device:hostname' | 'interface:dev/if'

anomaly_type: str                   # 'spike' | 'shift' | 'threshold_breach' | 'new_talker'

severity: str                       # 'low' | 'medium' | 'high' | 'critical'

summary: str                        # Human-readable description

metadata: Optional[Dict[str, Any]] = None

IMPORTANT: All bytes values in FlowRecord are raw sample counts. Never store them directly. Always multiply by sampling_rate before writing to DB. See PR 4.

### .env.example

DATABASE_URL=postgresql+asyncpg://flowmind:flowmind_dev@localhost/flowmind

REDIS_URL=redis://localhost:6379

SFLOW_RT_URL=http://localhost:8008

TELEMETRY_API_URL=http://localhost:8080

API_KEY=dev-insecure-key-replace-in-prod

LOG_LEVEL=INFO

Acceptance Criteria

| ✓ | docker compose up starts all 5 containers without errors |
| --- | --- |
| ✓ | GET http://localhost:8008/version returns sFlow-RT version JSON |
| ✓ | GET http://localhost:8080/health returns {"status": "ok"} |
| ✓ | python -c 'from shared.schemas.flow import FlowSummary' runs without import errors |
| ✓ | Postgres is reachable at localhost:5432 with credentials from .env.example |

PR #2 sFlow-RT Polling Client

| Branch: feat/sflow-client | Prereqs: PR 1 | Effort: Easy |
| --- | --- | --- |

## Objective

Build the client that polls sFlow-RT's RESTflow HTTP API. This is the only component that talks to sFlow-RT. Everything else in the system reads from the DB. The client must be independently testable with a live sFlow-RT instance.

Files Created / Modified

| Path | Action | Purpose |
| --- | --- | --- |
| apps/telemetry-api/collectors/sflow_rt_client.py | CREATE | sFlow-RT HTTP polling client |
| apps/telemetry-api/collectors/__init__.py | CREATE | Package init |
| apps/telemetry-api/collectors/test_sflow_rt.py | CREATE | Manual integration test script |

### apps/telemetry-api/collectors/sflow_rt_client.py

sFlow-RT exposes flows via its RESTflow API. The two key endpoints you need:

- GET /activeflows/json — returns current top flows (source, dest, bytes, protocol, sampling_rate)

- GET /ifcounters/{agent}/json — returns interface counters for a device

import httpx

import logging

from datetime import datetime, timezone

from typing import List, Optional

from shared.schemas.flow import FlowRecord

from shared.schemas.interface import InterfaceCounter

log = logging.getLogger(__name__)

class SFlowRTClient:

def __init__(self, base_url: str, timeout: int = 10):

self.base_url = base_url.rstrip('/')

self.client = httpx.AsyncClient(timeout=timeout)

async def health_check(self) -> bool:

try:

resp = await self.client.get(f'{self.base_url}/version')

return resp.status_code == 200

except Exception as e:

log.warning(f'sFlow-RT health check failed: {e}')

return False

async def get_top_flows(

self,

max_flows: int = 100,

min_bytes: int = 0

) -> List[FlowRecord]:

"""

Fetches active flows from sFlow-RT RESTflow API.

Returns empty list on error — caller should log and continue.

"""

url = f'{self.base_url}/activeflows/json'

params = {'maxFlows': max_flows, 'minValue': min_bytes}

try:

resp = await self.client.get(url, params=params)

resp.raise_for_status()

data = resp.json()

now = datetime.now(timezone.utc)

records = []

for row in data.get('flows', []):

try:

records.append(FlowRecord(

agent=row['agent'],

input_if_index=row.get('inputifindex', 0),

output_if_index=row.get('outputifindex', 0),

src_ip=row.get('srcip', '0.0.0.0'),

dst_ip=row.get('dstip', '0.0.0.0'),

protocol=int(row.get('protocol', 0)),

bytes=int(row.get('bytes', 0)),

packets=int(row.get('packets', 0)),

sampling_rate=int(row.get('samplingrate', 1)),

timestamp=now,

))

except Exception as parse_err:

log.debug(f'Skipping malformed flow row: {parse_err}')

return records

except httpx.HTTPError as e:

log.error(f'Failed to fetch flows from sFlow-RT: {e}')

return []

async def get_interface_counters(

self,

agent: Optional[str] = None

) -> List[InterfaceCounter]:

"""

Fetches interface counters. If agent is None, fetches all known agents.

sFlow-RT aggregates counter data across all devices.

"""

agent_path = agent if agent else 'ALL'

url = f'{self.base_url}/ifcounters/{agent_path}/json'

try:

resp = await self.client.get(url)

resp.raise_for_status()

data = resp.json()

now = datetime.now(timezone.utc)

counters = []

for item in data:

counters.append(InterfaceCounter(

agent=item['agent'],

if_index=int(item['ifindex']),

if_name=item.get('ifname', f"if{item['ifindex']}"),

if_speed=int(item.get('ifspeed', 1_000_000_000)),

if_in_octets=int(item.get('ifinoctets', 0)),

if_out_octets=int(item.get('ifoutoctets', 0)),

if_in_errors=int(item.get('ifinerrors', 0)),

if_out_errors=int(item.get('ifouterrors', 0)),

timestamp=now,

))

return counters

except httpx.HTTPError as e:

log.error(f'Failed to fetch interface counters: {e}')

return []

async def close(self):

await self.client.aclose()

### apps/telemetry-api/collectors/test_sflow_rt.py

Run this manually to verify sFlow-RT is reachable and returning data before wiring up the ingestion loop.

"""Manual integration test — run with: python -m collectors.test_sflow_rt"""

import asyncio

from collectors.sflow_rt_client import SFlowRTClient

import os

async def main():

url = os.getenv('SFLOW_RT_URL', 'http://localhost:8008')

client = SFlowRTClient(url)

print('--- Health Check ---')

ok = await client.health_check()

print(f'  sFlow-RT reachable: {ok}')

assert ok, 'STOP HERE: fix sFlow-RT connectivity before proceeding'

print('\n--- Top Flows (max 5) ---')

flows = await client.get_top_flows(max_flows=5)

print(f'  Received {len(flows)} flows')

for f in flows[:3]:

est = f.bytes * f.sampling_rate

print(f'  {f.src_ip} -> {f.dst_ip}  proto={f.protocol}  raw_bytes={f.bytes}  est_bytes={est}')

print('\n--- Interface Counters ---')

counters = await client.get_interface_counters()

print(f'  Received {len(counters)} interface counter records')

for c in counters[:3]:

print(f'  {c.agent} {c.if_name}  in={c.if_in_octets}  out={c.if_out_octets}')

await client.close()

print('\nMilestone gate PASSED: sFlow-RT client is working.')

asyncio.run(main())

MILESTONE GATE: This test must pass before you write a single line of DB or MCP code. If it fails, stop and fix the sFlow-RT setup — everything downstream depends on this.

Acceptance Criteria

| ✓ | test_sflow_rt.py runs to completion without assertion errors |
| --- | --- |
| ✓ | health_check() returns True with sFlow-RT running in Docker |
| ✓ | get_top_flows() returns a list of FlowRecord objects (empty list is OK if no traffic yet, not an exception) |
| ✓ | get_interface_counters() returns at least one InterfaceCounter if a device is configured |
| ✓ | sampling_rate field is populated on every FlowRecord (never defaults to 0) |

PR #3 DB Models & Alembic Migrations

| Branch: feat/db-models | Prereqs: PR 1 | Effort: Easy |
| --- | --- | --- |

## Objective

Define the 3 SQLAlchemy ORM models and run the initial Alembic migration. After this PR, the tables exist in Postgres and are ready to receive data.

Files Created / Modified

| Path | Action | Purpose |
| --- | --- | --- |
| apps/telemetry-api/db/models.py | CREATE | SQLAlchemy ORM models for all 3 tables |
| apps/telemetry-api/db/__init__.py | CREATE | DB session factory |
| apps/telemetry-api/db/migrations/env.py | CREATE | Alembic environment config |
| apps/telemetry-api/alembic.ini | CREATE | Alembic configuration file |

### apps/telemetry-api/db/models.py

from sqlalchemy import (

Column, String, Integer, BigInteger, Float, DateTime,

Text, Index, text

)

from sqlalchemy.dialects.postgresql import JSONB, UUID

from sqlalchemy.orm import DeclarativeBase

from datetime import datetime, timezone

class Base(DeclarativeBase):

pass

class FlowSummaryMinute(Base):

"""Minute-bucketed flow summaries. Sampling-corrected estimates."""

__tablename__ = 'flow_summary_minute'

id = Column(BigInteger, primary_key=True, autoincrement=True)

ts_bucket = Column(DateTime(timezone=True), nullable=False, index=True)

device = Column(String(255), nullable=False)

interface = Column(String(255), nullable=False)

src_ip = Column(String(45), nullable=False)   # supports IPv6

dst_ip = Column(String(45), nullable=False)

protocol = Column(Integer, nullable=False)

bytes_estimated = Column(BigInteger, nullable=False)  # raw * sampling_rate

packets_estimated = Column(BigInteger, nullable=False)

sampling_rate = Column(Integer, nullable=False)        # always store this

__table_args__ = (

Index('ix_flow_device_ts', 'device', 'ts_bucket'),

Index('ix_flow_src_dst_ts', 'src_ip', 'dst_ip', 'ts_bucket'),

)

class InterfaceUtilizationMinute(Base):

"""Minute-bucketed interface utilization metrics."""

__tablename__ = 'interface_utilization_minute'

id = Column(BigInteger, primary_key=True, autoincrement=True)

ts_bucket = Column(DateTime(timezone=True), nullable=False, index=True)

device = Column(String(255), nullable=False)

interface = Column(String(255), nullable=False)

in_bps = Column(BigInteger, nullable=False)

out_bps = Column(BigInteger, nullable=False)

in_util_pct = Column(Float, nullable=False)

out_util_pct = Column(Float, nullable=False)

error_count = Column(Integer, nullable=False, default=0)

__table_args__ = (

Index('ix_util_device_if_ts', 'device', 'interface', 'ts_bucket'),

)

class AnomalyEvent(Base):

"""Detected anomaly events with severity and plain-language summary."""

__tablename__ = 'anomaly_events'

id = Column(UUID(as_uuid=True), primary_key=True,

server_default=text('gen_random_uuid()'))

ts = Column(DateTime(timezone=True), nullable=False, index=True)

scope = Column(String(512), nullable=False)

anomaly_type = Column(String(64), nullable=False)

severity = Column(String(16), nullable=False)

summary = Column(Text, nullable=False)

metadata_json = Column(JSONB, nullable=True)

### apps/telemetry-api/db/__init__.py

from sqlalchemy.ext.asyncio import AsyncSession, create_async_engine, async_sessionmaker

import os

DATABASE_URL = os.getenv('DATABASE_URL',

'postgresql+asyncpg://flowmind:flowmind_dev@localhost/flowmind')

engine = create_async_engine(DATABASE_URL, echo=False, pool_size=10)

AsyncSessionLocal = async_sessionmaker(engine, expire_on_commit=False)

async def get_db() -> AsyncSession:

async with AsyncSessionLocal() as session:

yield session

### Running migrations

# One-time setup (run inside telemetry-api container or venv):

alembic init apps/telemetry-api/db/migrations

alembic revision --autogenerate -m 'initial tables'

alembic upgrade head

# Verify tables exist:

psql -h localhost -U flowmind -d flowmind -c '\dt'

# Should show: flow_summary_minute, interface_utilization_minute, anomaly_events

Acceptance Criteria

| ✓ | alembic upgrade head runs without errors |
| --- | --- |
| ✓ | psql \dt shows all 3 tables: flow_summary_minute, interface_utilization_minute, anomaly_events |
| ✓ | All indexes are created (verify with psql \di) |
| ✓ | An INSERT into flow_summary_minute with a bytes_estimated value succeeds |

PR #4 Normalization & Ingestion Loop

| Branch: feat/ingestion-loop | Prereqs: PR 2 + PR 3 | Effort: Medium |
| --- | --- | --- |

## Objective

The ingestion service polls sFlow-RT every 30 seconds, applies sampling-rate normalization, buckets data to minute-level granularity, and writes to the DB. This is the heartbeat of the entire system.

Files Created / Modified

| Path | Action | Purpose |
| --- | --- | --- |
| apps/telemetry-api/services/ingest.py | CREATE | Main ingestion loop and normalization logic |
| apps/telemetry-api/services/__init__.py | CREATE | Package init |
| apps/telemetry-api/main.py | MODIFY | Start ingestion loop as background task on startup |

### apps/telemetry-api/services/ingest.py

import asyncio

import logging

from datetime import datetime, timezone, timedelta

from collections import defaultdict

from typing import List

from collectors.sflow_rt_client import SFlowRTClient

from shared.schemas.flow import FlowRecord

from shared.schemas.interface import InterfaceCounter

from db import AsyncSessionLocal

from db.models import FlowSummaryMinute, InterfaceUtilizationMinute

log = logging.getLogger(__name__)

POLL_INTERVAL_SECONDS = 30

def minute_bucket(dt: datetime) -> datetime:

"""Truncate a datetime to minute granularity."""

return dt.replace(second=0, microsecond=0)

def normalize_flows(records: List[FlowRecord]) -> List[dict]:

"""

Group raw FlowRecords into per-minute buckets and apply sampling correction.

Key rule: bytes_estimated = raw_bytes * sampling_rate.

"""

# Bucket key: (minute, device, interface, src_ip, dst_ip, protocol)

buckets = defaultdict(lambda: {'bytes': 0, 'packets': 0, 'sampling_rate': 1})

for r in records:

key = (

minute_bucket(r.timestamp),

r.agent,

str(r.input_if_index),

r.src_ip,

r.dst_ip,

r.protocol,

)

# Sampling correction: multiply by sampling_rate for each sample

buckets[key]['bytes'] += r.bytes * r.sampling_rate

buckets[key]['packets'] += r.packets * r.sampling_rate

buckets[key]['sampling_rate'] = r.sampling_rate  # assume uniform per device

rows = []

for (ts_bucket, device, interface, src_ip, dst_ip, protocol), vals in buckets.items():

rows.append(dict(

ts_bucket=ts_bucket,

device=device,

interface=interface,

src_ip=src_ip,

dst_ip=dst_ip,

protocol=protocol,

bytes_estimated=vals['bytes'],

packets_estimated=vals['packets'],

sampling_rate=vals['sampling_rate'],

))

return rows

def normalize_counters(counters: List[InterfaceCounter]) -> List[dict]:

"""

Convert raw byte counters to per-minute utilization percentages.

Note: counters are cumulative octets. For v1, we compute a snapshot

utilization assuming the polling window is POLL_INTERVAL_SECONDS.

"""

rows = []

now = minute_bucket(datetime.now(timezone.utc))

for c in counters:

# Bytes received in the polling window

window_in_bytes = c.if_in_octets

window_out_bytes = c.if_out_octets

in_bps = int((window_in_bytes * 8) / POLL_INTERVAL_SECONDS)

out_bps = int((window_out_bytes * 8) / POLL_INTERVAL_SECONDS)

speed = c.if_speed if c.if_speed > 0 else 1_000_000_000

rows.append(dict(

ts_bucket=now,

device=c.agent,

interface=c.if_name,

in_bps=in_bps,

out_bps=out_bps,

in_util_pct=min(100.0, (in_bps / speed) * 100),

out_util_pct=min(100.0, (out_bps / speed) * 100),

error_count=c.if_in_errors + c.if_out_errors,

))

return rows

async def ingestion_loop(client: SFlowRTClient):

"""Main polling loop. Runs forever with POLL_INTERVAL_SECONDS cadence."""

log.info(f'Starting ingestion loop (interval={POLL_INTERVAL_SECONDS}s)')

while True:

try:

flows = await client.get_top_flows(max_flows=500)

counters = await client.get_interface_counters()

flow_rows = normalize_flows(flows)

counter_rows = normalize_counters(counters)

async with AsyncSessionLocal() as session:

if flow_rows:

session.add_all([FlowSummaryMinute(**r) for r in flow_rows])

if counter_rows:

session.add_all([InterfaceUtilizationMinute(**r) for r in counter_rows])

await session.commit()

log.info(f'Ingested {len(flow_rows)} flow rows, {len(counter_rows)} counter rows')

except Exception as e:

log.error(f'Ingestion loop error: {e}', exc_info=True)

await asyncio.sleep(POLL_INTERVAL_SECONDS)

### apps/telemetry-api/main.py — startup hook

from fastapi import FastAPI

from contextlib import asynccontextmanager

import os, logging

from collectors.sflow_rt_client import SFlowRTClient

from services.ingest import ingestion_loop

log = logging.getLogger(__name__)

@asynccontextmanager

async def lifespan(app: FastAPI):

client = SFlowRTClient(os.getenv('SFLOW_RT_URL', 'http://localhost:8008'))

import asyncio

task = asyncio.create_task(ingestion_loop(client))

log.info('Ingestion loop started')

yield

task.cancel()

await client.close()

app = FastAPI(title='FlowMind Telemetry API', lifespan=lifespan)

@app.get('/health')

async def health():

return {'status': 'ok'}

For v1, counter normalization assumes the polling window equals POLL_INTERVAL_SECONDS. This is approximate. For v2, store the previous counter snapshot and compute deltas properly (delta_octets / delta_seconds). The v1 approach is fine for relative comparisons.

Acceptance Criteria

| ✓ | Telemetry API starts up and logs 'Ingestion loop started' |
| --- | --- |
| ✓ | After 60 seconds, SELECT COUNT(*) FROM flow_summary_minute returns > 0 rows |
| ✓ | All rows in flow_summary_minute have sampling_rate > 0 |
| ✓ | bytes_estimated is always >= bytes (since sampling_rate >= 1) |
| ✓ | Log output shows 'Ingested N flow rows' every 30 seconds without errors |

PR #5 Telemetry API — Core Endpoints

| Branch: feat/api-core | Prereqs: PR 4 | Effort: Medium |
| --- | --- | --- |

## Objective

Build the two foundational query endpoints. All query logic lives here in the service layer — the MCP server in PR 6 will call these endpoints and never touch the DB directly.

Files Created / Modified

| Path | Action | Purpose |
| --- | --- | --- |
| apps/telemetry-api/services/flows.py | CREATE | Top talker query logic |
| apps/telemetry-api/services/interfaces.py | CREATE | Interface utilization query logic |
| apps/telemetry-api/routers/flows.py | CREATE | FastAPI router for /flows endpoints |
| apps/telemetry-api/routers/interfaces.py | CREATE | FastAPI router for /interfaces endpoints |
| apps/telemetry-api/main.py | MODIFY | Register routers |

### apps/telemetry-api/services/flows.py

from sqlalchemy.ext.asyncio import AsyncSession

from sqlalchemy import select, func, desc

from datetime import datetime, timezone, timedelta

from db.models import FlowSummaryMinute

from typing import List, Optional

PROTOCOL_NAMES = {6: 'TCP', 17: 'UDP', 1: 'ICMP', 112: 'VRRP', 89: 'OSPF'}

def protocol_name(proto: int) -> str:

return PROTOCOL_NAMES.get(proto, f'PROTO_{proto}')

async def get_top_talkers(

db: AsyncSession,

window_minutes: int,

scope: str = 'global',

limit: int = 10

) -> dict:

since = datetime.now(timezone.utc) - timedelta(minutes=window_minutes)

q = (

select(

FlowSummaryMinute.src_ip,

FlowSummaryMinute.dst_ip,

FlowSummaryMinute.protocol,

func.sum(FlowSummaryMinute.bytes_estimated).label('total_bytes'),

func.avg(FlowSummaryMinute.sampling_rate).label('avg_sampling_rate'),

)

.where(FlowSummaryMinute.ts_bucket >= since)

.group_by(

FlowSummaryMinute.src_ip,

FlowSummaryMinute.dst_ip,

FlowSummaryMinute.protocol,

)

.order_by(desc('total_bytes'))

.limit(limit)

)

if scope != 'global' and scope.startswith('device:'):

device = scope.split(':', 1)[1]

q = q.where(FlowSummaryMinute.device == device)

result = await db.execute(q)

rows = result.all()

if not rows:

return _empty_top_talkers_response(window_minutes, scope)

total_bytes = sum(r.total_bytes for r in rows)

avg_sr = int(sum(r.avg_sampling_rate for r in rows) / len(rows))

proto_bytes = {}

for r in rows:

name = protocol_name(r.protocol)

proto_bytes[name] = proto_bytes.get(name, 0) + r.total_bytes

proto_total = sum(proto_bytes.values()) or 1

proto_breakdown = {k: round(v / proto_total, 3) for k, v in proto_bytes.items()}

return {

'top_pairs': [

{

'src_ip': r.src_ip,

'dst_ip': r.dst_ip,

'protocol': protocol_name(r.protocol),

'bytes_estimated': r.total_bytes,

'pct_of_total': round(r.total_bytes / total_bytes * 100, 1) if total_bytes else 0,

}

for r in rows

],

'protocol_breakdown': proto_breakdown,

'confidence_note': f'Avg sampling rate 1:{avg_sr}. Volume estimates carry ~±{min(50, avg_sr // 20)}% uncertainty.',

'window_minutes': window_minutes,

'scope': scope,

}

def _empty_top_talkers_response(window_minutes, scope):

return {

'top_pairs': [],

'protocol_breakdown': {},

'confidence_note': 'No flow data in requested window.',

'window_minutes': window_minutes,

'scope': scope,

}

### apps/telemetry-api/routers/flows.py

from fastapi import APIRouter, Depends, Query

from sqlalchemy.ext.asyncio import AsyncSession

from db import get_db

from services.flows import get_top_talkers

router = APIRouter(prefix='/flows', tags=['flows'])

@router.get('/top-talkers')

async def top_talkers(

window_minutes: int = Query(default=15, ge=1, le=60),

scope: str = Query(default='global'),

limit: int = Query(default=10, ge=1, le=50),

db: AsyncSession = Depends(get_db),

):

return await get_top_talkers(db, window_minutes, scope, limit)

The `confidence_note` field is not optional decoration — it is part of the tool contract. Every response the MCP server returns to the AI must include it. The model needs to know the data is estimated.

Acceptance Criteria

| ✓ | GET /flows/top-talkers?window_minutes=15 returns a valid JSON response |
| --- | --- |
| ✓ | Response contains top_pairs, protocol_breakdown, confidence_note, window_minutes, scope |
| ✓ | window_minutes > 60 returns HTTP 422 (FastAPI validates the Query constraint) |
| ✓ | scope=device:my-switch filters results to that device only |
| ✓ | confidence_note is a non-empty string on every response |

PR #6 MCP Server — Phase 1 (2 tools)

| Branch: feat/mcp-phase1 | Prereqs: PR 5 | Effort: Medium |
| --- | --- | --- |

## Objective

Stand up the MCP server with the two highest-value tools. This is the end-to-end milestone for Week 1: an AI client (Claude Desktop or MCP Inspector) must be able to call these tools against live data by end of Day 5.

Files Created / Modified

| Path | Action | Purpose |
| --- | --- | --- |
| apps/mcp-server/server.py | CREATE | FastMCP server entry point |
| apps/mcp-server/tools/top_talkers.py | CREATE | get_top_talkers MCP tool |
| apps/mcp-server/tools/link_utilization.py | CREATE | get_interface_utilization MCP tool |
| apps/mcp-server/client.py | CREATE | Shared async httpx client to call telemetry API |

### apps/mcp-server/server.py

from mcp.server.fastmcp import FastMCP

import logging

logging.basicConfig(level='INFO')

mcp = FastMCP('FlowMind Network Telemetry', json_response=True)

# Import tools (registration happens via decorators)

from tools import top_talkers, link_utilization  # noqa: F401

if __name__ == '__main__':

mcp.run()

### apps/mcp-server/tools/top_talkers.py

from server import mcp

from client import get_telemetry

@mcp.tool()

async def get_top_talkers(

window_minutes: int = 15,

scope: str = 'global',

limit: int = 10,

) -> dict:

"""

Return the top traffic conversations in the network for the requested

scope and time window. Results include estimated traffic volume,

protocol breakdown, and a sampling confidence note.

Use this to answer: 'Who is generating the most traffic right now?'

Args:

window_minutes: Lookback window (1-60 minutes).

scope: 'global' | 'device:<hostname>' | 'site:<name>'.

limit: Max number of src/dst pairs to return (1-50).

"""

if not 1 <= window_minutes <= 60:

return {'error': 'window_minutes must be between 1 and 60'}

if not 1 <= limit <= 50:

return {'error': 'limit must be between 1 and 50'}

return await get_telemetry(

'/flows/top-talkers',

params={'window_minutes': window_minutes, 'scope': scope, 'limit': limit}

)

### apps/mcp-server/tools/link_utilization.py

from server import mcp

from client import get_telemetry

@mcp.tool()

async def get_interface_utilization(

device: str,

interface: str,

window_minutes: int = 15,

) -> dict:

"""

Return utilization metrics for a specific network interface.

Includes avg/max in and out utilization, trend direction,

and any threshold breaches.

Use this to answer: 'How loaded is this link? Is it trending worse?'

Args:

device: Device hostname (e.g. 'core-sw-01').

interface: Interface name (e.g. 'Ethernet0/1').

window_minutes: Lookback window (1-60 minutes).

"""

return await get_telemetry(

'/interfaces/utilization',

params={'device': device, 'interface': interface, 'window_minutes': window_minutes}

)

### apps/mcp-server/client.py

import httpx, os, logging

from typing import Optional

log = logging.getLogger(__name__)

TELEMETRY_API_URL = os.getenv('TELEMETRY_API_URL', 'http://localhost:8080')

_client: Optional[httpx.AsyncClient] = None

def get_client() -> httpx.AsyncClient:

global _client

if _client is None:

_client = httpx.AsyncClient(base_url=TELEMETRY_API_URL, timeout=15)

return _client

async def get_telemetry(path: str, params: dict = None) -> dict:

client = get_client()

try:

resp = await client.get(path, params=params or {})

resp.raise_for_status()

return resp.json()

except httpx.HTTPStatusError as e:

log.error(f'Telemetry API error {e.response.status_code}: {path}')

return {'error': f'Telemetry API returned {e.response.status_code}', 'path': path}

except httpx.RequestError as e:

log.error(f'Telemetry API unreachable: {e}')

return {'error': 'Telemetry API unreachable', 'detail': str(e)}

### Testing with MCP Inspector

# Install MCP inspector

npx @modelcontextprotocol/inspector python -m mcp_server

# Or test with Claude Desktop — add to claude_desktop_config.json:

# {

#   "mcpServers": {

#     "flowmind": {

#       "command": "python",

#       "args": ["-m", "apps.mcp-server.server"]

#     }

#   }

# }

WEEK 1 MILESTONE: After this PR, an AI client must be able to call get_top_talkers and get back real data. If the response is empty or an error, do not proceed to Week 2 work.

Acceptance Criteria

| ✓ | MCP server starts and logs 'FlowMind Network Telemetry' ready |
| --- | --- |
| ✓ | get_top_talkers tool appears in MCP inspector tool list |
| ✓ | Calling get_top_talkers(window_minutes=15) returns a response with top_pairs and confidence_note |
| ✓ | Calling get_interface_utilization with a real device/interface returns utilization data |
| ✓ | Tool errors return a dict with an 'error' key, not an exception/traceback |

PR #7 Baseline Computation Service

| Branch: feat/baselines | Prereqs: PR 4 | Effort: Medium |
| --- | --- | --- |

## Objective

Build the service that computes rolling traffic baselines per interface and per protocol. Baselines are the reference point for anomaly detection in PR 8. They run as a scheduled job every 5 minutes.

Files Created / Modified

| Path | Action | Purpose |
| --- | --- | --- |
| apps/telemetry-api/services/baselines.py | CREATE | Baseline computation and storage |
| apps/telemetry-api/db/models.py | MODIFY | Add BaselineSnapshot model |

### Baseline strategy for v1

Use a 7-day rolling window to compute the mean and standard deviation of bytes_estimated for each (device, interface, hour_of_day) combination. This captures diurnal patterns — weekday morning traffic differs from weekend midnight traffic.

### apps/telemetry-api/db/models.py — add BaselineSnapshot

class BaselineSnapshot(Base):

"""Rolling baseline per device/interface/protocol for anomaly detection."""

__tablename__ = 'baseline_snapshots'

id = Column(BigInteger, primary_key=True, autoincrement=True)

computed_at = Column(DateTime(timezone=True), nullable=False)

device = Column(String(255), nullable=False)

interface = Column(String(255), nullable=False)

hour_of_day = Column(Integer, nullable=False)   # 0-23

metric = Column(String(64), nullable=False)     # 'bytes' | 'util_pct' | 'proto_tcp_share'

mean_value = Column(Float, nullable=False)

stddev_value = Column(Float, nullable=False)

sample_count = Column(Integer, nullable=False)

__table_args__ = (

Index('ix_baseline_device_if_hour', 'device', 'interface', 'hour_of_day'),

)

### apps/telemetry-api/services/baselines.py

import asyncio, logging

from datetime import datetime, timezone, timedelta

from sqlalchemy import select, func

from db import AsyncSessionLocal

from db.models import FlowSummaryMinute, BaselineSnapshot

import math

log = logging.getLogger(__name__)

BASELINE_WINDOW_DAYS = 7

BASELINE_INTERVAL_SECONDS = 300   # recompute every 5 minutes

async def compute_baselines():

"""Compute rolling baselines for all known device/interface pairs."""

since = datetime.now(timezone.utc) - timedelta(days=BASELINE_WINDOW_DAYS)

now = datetime.now(timezone.utc)

async with AsyncSessionLocal() as session:

# Fetch all minute-level flow data for the window

q = (

select(

FlowSummaryMinute.device,

FlowSummaryMinute.interface,

func.extract('hour', FlowSummaryMinute.ts_bucket).label('hour'),

func.sum(FlowSummaryMinute.bytes_estimated).label('total_bytes'),

)

.where(FlowSummaryMinute.ts_bucket >= since)

.group_by(

FlowSummaryMinute.device,

FlowSummaryMinute.interface,

'hour',

FlowSummaryMinute.ts_bucket,

)

)

result = await session.execute(q)

rows = result.all()

# Group by (device, interface, hour)

from collections import defaultdict

grouped = defaultdict(list)

for row in rows:

key = (row.device, row.interface, int(row.hour))

grouped[key].append(float(row.total_bytes))

# Compute mean and stddev for each group

snapshots = []

for (device, interface, hour), values in grouped.items():

n = len(values)

if n < 3:

continue   # Not enough data for a reliable baseline

mean = sum(values) / n

variance = sum((v - mean) ** 2 for v in values) / n

stddev = math.sqrt(variance)

snapshots.append(BaselineSnapshot(

computed_at=now,

device=device,

interface=interface,

hour_of_day=hour,

metric='bytes',

mean_value=mean,

stddev_value=stddev,

sample_count=n,

))

async with AsyncSessionLocal() as session:

session.add_all(snapshots)

await session.commit()

log.info(f'Computed {len(snapshots)} baseline snapshots')

async def baseline_loop():

log.info('Starting baseline computation loop')

while True:

try:

await compute_baselines()

except Exception as e:

log.error(f'Baseline computation error: {e}', exc_info=True)

await asyncio.sleep(BASELINE_INTERVAL_SECONDS)

Baselines need at least 3 data points to compute. For fresh deployments, this means waiting at least 3 minutes of data before baselines appear. Plan your integration tests accordingly.

Acceptance Criteria

| ✓ | baseline_loop starts as a background task alongside the ingestion loop (wire it into main.py lifespan) |
| --- | --- |
| ✓ | After 10+ minutes of ingestion, SELECT COUNT(*) FROM baseline_snapshots returns > 0 |
| ✓ | Every row in baseline_snapshots has sample_count >= 3 |
| ✓ | mean_value and stddev_value are both > 0 for interfaces with real traffic |

PR #8 Anomaly Detection

| Branch: feat/anomaly-detection | Prereqs: PR 7 | Effort: Hard |
| --- | --- | --- |

## Objective

Implement two anomaly detection strategies that run on each ingestion cycle: threshold breach detection (utilization > X%) and spike detection (current traffic > mean + N * stddev). Write detected events to anomaly_events.

Files Created / Modified

| Path | Action | Purpose |
| --- | --- | --- |
| apps/telemetry-api/services/anomalies.py | CREATE | Anomaly detection logic |
| apps/telemetry-api/services/ingest.py | MODIFY | Call anomaly detection after each ingestion cycle |

### Detection strategies

Start with just two strategies. More can be added later without touching the MCP interface.

- Threshold breach: out_util_pct > 80% or in_util_pct > 80% triggers a threshold_breach event. Severity scales with utilization.

- Spike detection (Z-score): If current bytes > baseline_mean + 3 * baseline_stddev, it is a spike event. Requires baseline data from PR 7.

### apps/telemetry-api/services/anomalies.py

import logging

from datetime import datetime, timezone

from sqlalchemy.ext.asyncio import AsyncSession

from sqlalchemy import select

from db.models import InterfaceUtilizationMinute, BaselineSnapshot, AnomalyEvent

from db import AsyncSessionLocal

log = logging.getLogger(__name__)

UTIL_THRESHOLD_HIGH = 80.0

UTIL_THRESHOLD_CRITICAL = 95.0

SPIKE_ZSCORE_THRESHOLD = 3.0

def util_severity(pct: float) -> str:

if pct >= UTIL_THRESHOLD_CRITICAL: return 'critical'

if pct >= UTIL_THRESHOLD_HIGH:     return 'high'

if pct >= 60.0:                    return 'medium'

return 'low'

async def detect_threshold_breaches(session: AsyncSession) -> list[AnomalyEvent]:

"""Scan latest utilization snapshot for threshold violations."""

from sqlalchemy import func

# Get the most recent ts_bucket per device/interface

subq = (

select(

InterfaceUtilizationMinute.device,

InterfaceUtilizationMinute.interface,

func.max(InterfaceUtilizationMinute.ts_bucket).label('latest_ts'),

)

.group_by(

InterfaceUtilizationMinute.device,

InterfaceUtilizationMinute.interface,

)

.subquery()

)

q = (

select(InterfaceUtilizationMinute)

.join(subq, (

(InterfaceUtilizationMinute.device == subq.c.device) &

(InterfaceUtilizationMinute.interface == subq.c.interface) &

(InterfaceUtilizationMinute.ts_bucket == subq.c.latest_ts)

))

.where(

(InterfaceUtilizationMinute.in_util_pct >= 60) |

(InterfaceUtilizationMinute.out_util_pct >= 60)

)

)

result = await session.execute(q)

rows = result.scalars().all()

events = []

for row in rows:

max_util = max(row.in_util_pct, row.out_util_pct)

direction = 'inbound' if row.in_util_pct > row.out_util_pct else 'outbound'

sev = util_severity(max_util)

events.append(AnomalyEvent(

ts=datetime.now(timezone.utc),

scope=f'device:{row.device}/interface:{row.interface}',

anomaly_type='threshold_breach',

severity=sev,

summary=(f'{row.interface} on {row.device} is at {max_util:.1f}% {direction} utilization.'),

metadata_json={'in_util': row.in_util_pct, 'out_util': row.out_util_pct},

))

return events

async def detect_spikes(session: AsyncSession) -> list[AnomalyEvent]:

"""Compare current traffic vs stored baselines using Z-score."""

from sqlalchemy import func

from datetime import timedelta

now = datetime.now(timezone.utc)

hour = now.hour

since = now - timedelta(minutes=5)

# Current traffic: bytes in last 5 minutes per device/interface

from db.models import FlowSummaryMinute

cur_q = (

select(

FlowSummaryMinute.device,

FlowSummaryMinute.interface,

func.sum(FlowSummaryMinute.bytes_estimated).label('current_bytes'),

)

.where(FlowSummaryMinute.ts_bucket >= since)

.group_by(FlowSummaryMinute.device, FlowSummaryMinute.interface)

)

cur_result = await session.execute(cur_q)

current = {(r.device, r.interface): r.current_bytes for r in cur_result.all()}

# Baselines for this hour

bl_q = select(BaselineSnapshot).where(

(BaselineSnapshot.hour_of_day == hour) & (BaselineSnapshot.metric == 'bytes')

)

bl_result = await session.execute(bl_q)

baselines = {(b.device, b.interface): b for b in bl_result.scalars().all()}

events = []

for (device, interface), cur_bytes in current.items():

bl = baselines.get((device, interface))

if bl is None or bl.sample_count < 3:

continue   # No baseline yet, skip

if bl.stddev_value == 0:

continue   # Can't compute Z-score with zero stddev

z = (cur_bytes - bl.mean_value) / bl.stddev_value

if z >= SPIKE_ZSCORE_THRESHOLD:

sev = 'critical' if z >= 6 else 'high' if z >= 5 else 'medium'

events.append(AnomalyEvent(

ts=now,

scope=f'device:{device}/interface:{interface}',

anomaly_type='spike',

severity=sev,

summary=(

f'Traffic spike on {interface} ({device}): '

f'{cur_bytes/1e9:.2f} GB vs baseline {bl.mean_value/1e9:.2f} GB '

f'(Z={z:.1f})'

),

metadata_json={'z_score': z, 'current_bytes': cur_bytes, 'baseline_mean': bl.mean_value},

))

return events

async def run_anomaly_detection():

"""Run all detectors and persist events."""

async with AsyncSessionLocal() as session:

threshold_events = await detect_threshold_breaches(session)

spike_events = await detect_spikes(session)

all_events = threshold_events + spike_events

if all_events:

session.add_all(all_events)

await session.commit()

log.info(f'Wrote {len(all_events)} anomaly events')

The Z-score threshold of 3.0 means the spike must be 3 standard deviations above the mean. This produces very few false positives but may miss subtle drifts. Tune this value after observing real traffic patterns.

Acceptance Criteria

| ✓ | run_anomaly_detection() is called after each ingestion cycle in ingest.py |
| --- | --- |
| ✓ | Manually create a row with high util_pct in the DB — detect_threshold_breaches() detects it |
| ✓ | Anomaly events appear in SELECT * FROM anomaly_events after a threshold breach |
| ✓ | Spike detection returns zero events when current traffic is within 3 stddev of baseline |
| ✓ | No duplicate events for the same interface in a single run |

PR #9 Telemetry API — Remaining Endpoints

| Branch: feat/api-full | Prereqs: PR 8 | Effort: Medium |
| --- | --- | --- |

## Objective

Complete the telemetry API with the three remaining endpoints needed to support the full MCP tool surface in PR 10.

Files Created / Modified

| Path | Action | Purpose |
| --- | --- | --- |
| apps/telemetry-api/services/anomalies_query.py | CREATE | Query logic for anomaly events |
| apps/telemetry-api/services/traffic_compare.py | CREATE | Window comparison logic |
| apps/telemetry-api/services/protocols.py | CREATE | Protocol mix query logic |
| apps/telemetry-api/routers/anomalies.py | CREATE | GET /anomalies/recent |
| apps/telemetry-api/routers/traffic.py | CREATE | GET /traffic/compare |
| apps/telemetry-api/routers/protocols.py | CREATE | GET /protocols/mix |

### GET /anomalies/recent — key query

# services/anomalies_query.py

SEVERITY_RANK = {'low': 1, 'medium': 2, 'high': 3, 'critical': 4}

async def get_recent_anomalies(

db: AsyncSession,

scope: str = 'global',

severity_min: str = 'medium',

since_minutes: int = 30

) -> dict:

since = datetime.now(timezone.utc) - timedelta(minutes=since_minutes)

min_rank = SEVERITY_RANK.get(severity_min, 2)

q = (

select(AnomalyEvent)

.where(AnomalyEvent.ts >= since)

.where(AnomalyEvent.severity.in_([

s for s, r in SEVERITY_RANK.items() if r >= min_rank

]))

.order_by(AnomalyEvent.ts.desc())

.limit(50)

)

if scope != 'global':

q = q.where(AnomalyEvent.scope.contains(scope))

result = await db.execute(q)

events = result.scalars().all()

most_severe = max(events, key=lambda e: SEVERITY_RANK[e.severity], default=None)

plain_summary = _build_plain_summary(events)

return {

'anomalies': [

{'id': str(e.id), 'ts': e.ts.isoformat(), 'type': e.anomaly_type,

'severity': e.severity, 'summary': e.summary, 'scope': e.scope}

for e in events

],

'total_count': len(events),

'most_severe': most_severe.severity if most_severe else None,

'plain_summary': plain_summary,

}

def _build_plain_summary(events) -> str:

if not events: return 'No anomalies in the requested window.'

critical = sum(1 for e in events if e.severity == 'critical')

high = sum(1 for e in events if e.severity == 'high')

parts = []

if critical: parts.append(f'{critical} critical')

if high: parts.append(f'{high} high-severity')

return f"{len(events)} anomaly events detected ({', '.join(parts)} {'event' if len(events)==1 else 'events'} requiring attention)."

### GET /traffic/compare — window delta

# services/traffic_compare.py

async def compare_windows(

db: AsyncSession,

scope: str,

baseline_start: datetime,

baseline_end: datetime,

current_start: datetime,

current_end: datetime,

) -> dict:

async def window_bytes(start, end):

q = (

select(func.sum(FlowSummaryMinute.bytes_estimated))

.where(FlowSummaryMinute.ts_bucket >= start)

.where(FlowSummaryMinute.ts_bucket < end)

)

result = await db.execute(q)

return result.scalar() or 0

baseline_bytes = await window_bytes(baseline_start, baseline_end)

current_bytes = await window_bytes(current_start, current_end)

delta_pct = 0.0

if baseline_bytes > 0:

delta_pct = round(((current_bytes - baseline_bytes) / baseline_bytes) * 100, 1)

return {

'baseline_bytes': baseline_bytes,

'current_bytes': current_bytes,

'delta_bytes_pct': delta_pct,

'direction': 'increase' if delta_pct > 0 else 'decrease' if delta_pct < 0 else 'stable',

'confidence_note': 'Volumes are sampling-rate-corrected estimates.',

}

Acceptance Criteria

| ✓ | GET /anomalies/recent returns events sorted by ts descending |
| --- | --- |
| ✓ | severity_min=high filters out low and medium events |
| ✓ | plain_summary is a non-empty human-readable string on every response |
| ✓ | GET /traffic/compare with identical windows returns delta_bytes_pct of 0.0 |
| ✓ | GET /protocols/mix returns a dict where all share values sum to approximately 1.0 |

PR #10 MCP Server — Phase 2 (Full Surface)

| Branch: feat/mcp-phase2 | Prereqs: PR 9 | Effort: Medium |
| --- | --- | --- |

## Objective

Add the remaining 4 MCP tools and 3 MCP resources. After this PR, the full v1 MCP surface is complete.

Files Created / Modified

| Path | Action | Purpose |
| --- | --- | --- |
| apps/mcp-server/tools/compare_windows.py | CREATE | compare_traffic_windows tool |
| apps/mcp-server/tools/anomaly_summary.py | CREATE | get_recent_anomalies tool |
| apps/mcp-server/tools/protocol_mix.py | CREATE | summarize_protocol_mix tool |
| apps/mcp-server/tools/explain_hot_link.py | CREATE | explain_hot_link tool |
| apps/mcp-server/resources/inventory.py | CREATE | inventory://devices + inventory://interfaces resources |
| apps/mcp-server/resources/topology.py | CREATE | topology://summary resource |

### apps/mcp-server/tools/compare_windows.py

from server import mcp

from client import get_telemetry

@mcp.tool()

async def compare_traffic_windows(

scope: str = 'global',

baseline_start: str = None,   # ISO 8601 datetime string

baseline_end: str = None,

current_start: str = None,

current_end: str = None,

) -> dict:

"""

Compare traffic volume between two time windows.

Returns delta in bytes and direction (increase/decrease/stable).

Use this to answer: 'Did traffic change compared to an hour ago / yesterday?'

Args:

scope: Scope filter ('global' or 'device:<hostname>').

baseline_start/end: Reference window as ISO 8601 strings.

current_start/end: Current window as ISO 8601 strings.

"""

return await get_telemetry('/traffic/compare', params={

'scope': scope,

'baseline_start': baseline_start,

'baseline_end': baseline_end,

'current_start': current_start,

'current_end': current_end,

})

### apps/mcp-server/tools/explain_hot_link.py

from server import mcp

from client import get_telemetry

@mcp.tool()

async def explain_hot_link(

device: str,

interface: str,

window_minutes: int = 15,

) -> dict:

"""

Explain why a specific network interface is heavily utilized.

Returns top traffic contributors, spike timing, and likely traffic drivers.

Use this to answer: 'Why is this link saturated? Who is causing it?'

Args:

device: Device hostname.

interface: Interface name (e.g. 'Ethernet0/1').

window_minutes: Lookback window (1-30 minutes).

"""

if not 1 <= window_minutes <= 30:

return {'error': 'window_minutes must be between 1 and 30 for explain_hot_link'}

return await get_telemetry('/flows/explain-link', params={

'device': device, 'interface': interface, 'window_minutes': window_minutes

})

### apps/mcp-server/resources/inventory.py — MCP Resources

MCP resources are different from tools — they carry reference data the model can read for context, not analytics results. Register them with @mcp.resource().

from server import mcp

from client import get_telemetry

@mcp.resource('inventory://devices')

async def device_inventory() -> dict:

"""

Network device inventory: hostnames, management IPs, roles, OS versions.

Use this to understand what devices exist before calling other tools.

"""

return await get_telemetry('/topology/devices')

@mcp.resource('inventory://interfaces')

async def interface_inventory() -> dict:

"""

Interface metadata for all known devices: speed, description,

VLAN assignments, and admin state. Use this to resolve interface names.

"""

return await get_telemetry('/topology/interfaces')

Resources are meant for slow-changing data. Never use a resource for live metrics — use a tool instead. The distinction matters because MCP clients may cache resource responses.

Acceptance Criteria

| ✓ | All 6 tools appear in MCP inspector tool list |
| --- | --- |
| ✓ | Both resources appear in MCP inspector resource list |
| ✓ | get_recent_anomalies(severity_min='high') returns only high/critical events |
| ✓ | compare_traffic_windows called by an AI produces a delta_bytes_pct and direction |
| ✓ | explain_hot_link returns top_contributors, not an empty list, when traffic exists |
| ✓ | inventory://devices resource returns a list of device objects |

PR #11 Auth & Rate Limiting

| Branch: feat/auth-ratelimit | Prereqs: PR 6 | Effort: Easy |
| --- | --- | --- |

## Objective

Add API key authentication on the telemetry API and per-tool rate limiting on the MCP server. Both services must be hardened before any external or production testing.

Files Created / Modified

| Path | Action | Purpose |
| --- | --- | --- |
| apps/telemetry-api/middleware/auth.py | CREATE | API key validation middleware |
| apps/mcp-server/middleware/ratelimit.py | CREATE | In-memory rate limiter for MCP tools |
| apps/telemetry-api/main.py | MODIFY | Register auth middleware |

### apps/telemetry-api/middleware/auth.py

from fastapi import Request, HTTPException

from fastapi.responses import JSONResponse

from starlette.middleware.base import BaseHTTPMiddleware

import os

VALID_API_KEYS = set(os.getenv('API_KEYS', 'dev-insecure-key').split(','))

EXEMPT_PATHS = {'/health', '/docs', '/openapi.json'}

class APIKeyMiddleware(BaseHTTPMiddleware):

async def dispatch(self, request: Request, call_next):

if request.url.path in EXEMPT_PATHS:

return await call_next(request)

key = request.headers.get('X-API-Key') or request.query_params.get('api_key')

if not key or key not in VALID_API_KEYS:

return JSONResponse(status_code=401, content={'error': 'Invalid or missing API key'})

return await call_next(request)

### apps/mcp-server/middleware/ratelimit.py

import time

from collections import defaultdict

from functools import wraps

# Simple in-memory sliding window rate limiter

# For production, replace with Redis-backed implementation

_call_history: dict = defaultdict(list)

def rate_limit(max_calls: int = 30, window_seconds: int = 60):

"""Decorator: raise ValueError if tool called more than max_calls in window_seconds."""

def decorator(fn):

@wraps(fn)

async def wrapper(*args, **kwargs):

key = fn.__name__

now = time.time()

# Prune expired timestamps

_call_history[key] = [t for t in _call_history[key] if now - t < window_seconds]

if len(_call_history[key]) >= max_calls:

raise ValueError(f'Rate limit exceeded for {key}: max {max_calls} calls per {window_seconds}s')

_call_history[key].append(now)

return await fn(*args, **kwargs)

return wrapper

return decorator

Apply @rate_limit() to each tool function in server.py. For tools with high query cost (e.g. compare_traffic_windows), use a tighter limit like @rate_limit(max_calls=10, window_seconds=60).

Acceptance Criteria

| ✓ | GET /flows/top-talkers without X-API-Key header returns HTTP 401 |
| --- | --- |
| ✓ | GET /flows/top-talkers with valid X-API-Key header succeeds |
| ✓ | GET /health returns 200 without any API key (exempt path) |
| ✓ | Calling a rate-limited MCP tool more than 30 times in 60 seconds returns an error dict |

PR #12 OpenTelemetry Instrumentation

| Branch: feat/observability | Prereqs: PR 11 | Effort: Easy |
| --- | --- | --- |

## Objective

Instrument both the telemetry API and MCP server with OpenTelemetry traces and metrics. Export to a local Jaeger instance via Docker Compose. You are building an observability product — dogfooding is required.

Files Created / Modified

| Path | Action | Purpose |
| --- | --- | --- |
| apps/telemetry-api/otel.py | CREATE | OTel SDK setup for telemetry-api |
| apps/mcp-server/otel.py | CREATE | OTel SDK setup for mcp-server |
| infra/docker-compose.yml | MODIFY | Add Jaeger service |
| apps/telemetry-api/services/ingest.py | MODIFY | Add span instrumentation |

### apps/telemetry-api/otel.py

from opentelemetry import trace, metrics

from opentelemetry.sdk.trace import TracerProvider

from opentelemetry.sdk.trace.export import BatchSpanProcessor

from opentelemetry.sdk.metrics import MeterProvider

from opentelemetry.sdk.metrics.export import PeriodicExportingMetricReader

from opentelemetry.exporter.otlp.proto.grpc.trace_exporter import OTLPSpanExporter

from opentelemetry.exporter.otlp.proto.grpc.metric_exporter import OTLPMetricExporter

from opentelemetry.instrumentation.fastapi import FastAPIInstrumentor

from opentelemetry.instrumentation.sqlalchemy import SQLAlchemyInstrumentor

import os

OTEL_ENDPOINT = os.getenv('OTEL_EXPORTER_OTLP_ENDPOINT', 'http://jaeger:4317')

def setup_telemetry(app=None):

tracer_provider = TracerProvider()

tracer_provider.add_span_processor(

BatchSpanProcessor(OTLPSpanExporter(endpoint=OTEL_ENDPOINT))

)

trace.set_tracer_provider(tracer_provider)

reader = PeriodicExportingMetricReader(OTLPMetricExporter(endpoint=OTEL_ENDPOINT))

metrics.set_meter_provider(MeterProvider(metric_readers=[reader]))

if app:

FastAPIInstrumentor.instrument_app(app)

SQLAlchemyInstrumentor().instrument()

# Custom metrics

meter = metrics.get_meter('flowmind.telemetry-api')

flows_ingested = meter.create_counter(

'flowmind.flows_ingested_total',

description='Total flow records ingested',

)

anomalies_detected = meter.create_counter(

'flowmind.anomalies_detected_total',

description='Total anomaly events detected',

)

ingestion_duration = meter.create_histogram(

'flowmind.ingestion_duration_seconds',

description='Time taken for one ingestion cycle',

)

### infra/docker-compose.yml — add Jaeger

jaeger:

image: jaegertracing/all-in-one:latest

ports:

- '16686:16686'   # Jaeger UI

- '4317:4317'     # OTLP gRPC receiver

environment:

- COLLECTOR_OTLP_ENABLED=true

### Key instrumentation points to add manually

- Ingestion loop: Wrap each poll cycle in a span. Record flows_ingested counter. Record ingestion_duration histogram.

- Anomaly detection: Increment anomalies_detected counter with severity attribute on each event written.

- MCP tool calls: FastMCP does not auto-instrument — add a span wrapper in each tool function.

- Collector health checks: Record a gauge for sFlow-RT connectivity (1 = up, 0 = down).

Acceptance Criteria

| ✓ | Jaeger UI is accessible at http://localhost:16686 |
| --- | --- |
| ✓ | Traces for 'GET /flows/top-talkers' appear in Jaeger after the endpoint is called |
| ✓ | Traces show the full span tree: FastAPI handler -> service function -> SQLAlchemy query |
| ✓ | flowmind.flows_ingested_total metric appears in Jaeger or Prometheus after 1 ingestion cycle |
| ✓ | MCP tool call spans appear in Jaeger under the 'flowmind-mcp' service name |

All 12 PRs complete. FlowMind v1 is production-ready.

Next: gNMI connector (PR 13), RDMA traffic analysis (PR 14), multi-tenant RBAC (PR 15)